MONDAY 20-APR-2026 — PAPER SESSION PLAYBOOK

First Paper Trade Day │ Go / No-Go Gates │ Failure Recovery │ Live Observability

Owner: Ramakrishnan │ Zerodha: LFL836 │ Mode: PAPER │ Window: 08:30–15:35 IST

# 0.  PRE-FLIGHT MINDSET

FIRST PAPER DAY = Verification day, not trading day. The goal is not profit — it is to prove every module behaves exactly as designed under real market tick flow. Every Telegram alert, every log line, every state transition must match expectation. If anything feels wrong, SOFT KILL first, investigate second.

Three rules for today:

- If something surprises you → SOFT KILL (Section 7.1), then investigate calmly.

- Do not push code during market hours. Not even a comment fix.

- Kite app on phone stays open all day — even in paper mode, to cross-verify what real prices look like.

# 1.  TIMELINE OVERVIEW

| TIME IST | ACTION | TYPE |
| --- | --- | --- |
| 08:30 | Zerodha API credentials rotated in Kite dev console (PC browser) | do |
| 08:35 | .env updated on PC → SCP to VM | do |
| 08:40 | zerodha_login.py on PC (browser TOTP) | do |
| 08:45 | copy_token_to_vm.bat → token landed on VM | do |
| 08:50 | refresh_instruments.py on VM | do |
| 08:55 | GATE A — all pre-flight checks GREEN? | GATE |
| 09:00 | python main.py --interactive on VM (account + paper mode + banner) | do |
| 09:10 | GATE B — SESSION ACTIVE line in log + Telegram SYSTEM START arrived? | GATE |
| 09:15 | Market opens — monitor tick flow in logs | watch |
| 09:20 | Entry order window opens — first signals expected from Chartink | watch |
| 13:30 | Entry order window closes — no new entries accepted | watch |
| 15:20 | EOD manager begins warm-up (prepare square-off) | watch |
| 15:28 | EOD square-off fires for all open intraday positions | watch |
| 15:30 | Market closes | watch |
| 15:35 | GATE C — trade log, daily report, session_state.json all consistent? | GATE |
| 15:40 | Ctrl+C clean shutdown → if ALL GREEN → enable systemd for Tuesday | GATE |

# 2.  MORNING PREP  (08:30 – 09:00 IST)

Commands verbatim are in the companion document: trading_system_monday_commands.docx. This section is for decisions and verifications.

## 2.1  Token Rotation Decision

Zerodha API key/secret should be rotated before each new live week. For first paper day, fresh rotation is recommended to catch any env-path issues early.

Verify after rotation:

- PC .env contains new api_key and api_secret.

- VM .env matches PC .env (diff via SCP).

- PC login succeeds — browser TOTP flow completes, token JSON written to data_store/session/.

- VM receives the same token JSON — size and timestamp match.

## 2.2  GATE A — Pre-Flight Check

Do NOT proceed to main.py until all boxes below are GREEN:

| ✓ | CHECK | PASS CRITERIA |
| --- | --- | --- |
| ☐ | Token date on VM | File mtime = today |
| ☐ | Instruments cache freshness | refresh_instruments.py ran today, no errors |
| ☐ | Kill switch state | ACTIVE (not SOFT_KILL, not HARD_KILL) |
| ☐ | session_state.json carry-over | active_positions = {} (empty) |
| ☐ | NSE holiday check | Not a holiday, not weekend |
| ☐ | Git sync PC vs VM | git log --oneline -1 matches on both |
| ☐ | systemd units | Stopped for first paper day (manual run) |
| ☐ | Port 5000 open on VM | curl http://localhost:5000/health returns JSON |
| ☐ | Telegram bot reachable | Test ping returns message |
| ☐ | Disk space on VM | >= 5 GB free |

# 3.  INTERACTIVE LAUNCH  (09:00 IST)

## 3.1  Run main.py --interactive

Inside SSH session on VM. This terminal becomes the trading process — do NOT close it.

You will see 3 prompts in sequence:

- Account selection → choose ZERODHA LFL836.

- Mode selection → choose PAPER (NOT LIVE today).

- Trade type → choose INTRADAY (positional disabled until bucket config fixed).

WHY INTERACTIVE? First paper day bypasses systemd on purpose — you want to see pre-flight checks scroll in real time, catch any warning that cron would swallow. Tomorrow onwards systemd takes over.

## 3.2  GATE B — Session Active

Within ~10 seconds of final confirmation, these must ALL appear:

- Log line: SESSION ACTIVE │ account=LFL836 │ mode=PAPER │ INTRADAY

- Log line: Webhook server started on port 5000

- Log line: Live feed connected │ symbols=<N>

- Telegram alert: SYSTEM START with timestamp

- Kill switch state: ACTIVE

If ANY one is missing → Ctrl+C, investigate, do NOT proceed.

# 4.  DURING MARKET HOURS  (09:15 – 15:30 IST)

## 4.1  What to Watch

| CHANNEL | SIGNAL YOU WANT TO SEE | RED FLAG → ACT |
| --- | --- | --- |
| Telegram (@Trade_sysbot) | ENTRY / EXIT / SL / TGT alerts with full payload — symbol, qty, entry, SL, target, score | No alerts for > 60 min during 09:20–13:30 window |
| VM log (tail -f) | INFO lines flowing every few seconds; candle close events on minute rollover | ERROR, CRITICAL, or Traceback lines |
| session_state.json | active_positions dict grows on entry, shrinks on exit; daily_pnl updates | active_positions key mismatch or stale entries |
| Health endpoint | {status: ok, mode: paper, kill_state: ACTIVE} | kill_state != ACTIVE unexpectedly, or endpoint unreachable |
| Kite app (cross-verify) | Real-market prices match what system is acting on | Large divergence between system price and Kite LTP |

## 4.2  Two-Terminal Discipline

Open 2 terminal windows minimum:

- Terminal 1 (PRIMARY): runs main.py — DO NOT TOUCH. Any keypress = input to trading process.

- Terminal 2 (MONITOR): tail -f log, curl health, cat session_state.json. Safe to use freely.

- Optional Terminal 3 (PC PowerShell): git log checks, SCP downloads — NEVER git push during market.

## 4.3  First Signal Checklist

When the FIRST Chartink signal fires, verify end-to-end:

- Webhook received → log line with signal_id.

- Screener → strategy YAML resolved → score computed.

- Risk engine → margin computed correctly (qty × entry / leverage, NOT notional).

- Capital reservation → atomic, no double-count.

- Order placed in paper engine → paper_order_id issued.

- Telegram ENTRY alert fired with matching signal_id.

- session_state.open_positions[SYMBOL] created — NOT stored under literal key 'symbol'.

IF ANY STEP BREAKS → SOFT KILL immediately (Section 7.1). Do not try to debug live. Stop fresh signals, let the in-flight one resolve safely, then inspect logs calmly.

# 5.  END OF DAY  (15:30 – 15:45 IST)

## 5.1  GATE C — Post-Market Reconciliation

| ✓ | CHECK | PASS CRITERIA |
| --- | --- | --- |
| ☐ | EOD square-off fired | Log: 'EOD squareoff completed at 15:28' |
| ☐ | active_positions empty | session_state.json → active_positions: {} |
| ☐ | Daily report generated | data_store/daily_report_YYYY-MM-DD.txt exists, non-zero size |
| ☐ | Trade log CSV generated | Every entry row has matching exit row |
| ☐ | No orphan orders | Paper engine open orders = 0 |
| ☐ | Total P&L sanity | net_pnl = sum of individual trade P&L (± rounding) |
| ☐ | Cost calculation | Every trade shows brokerage, STT, GST deducted |
| ☐ | No CRITICAL errors | grep CRITICAL log → 0 matches |
| ☐ | Telegram EOD summary | EOD alert arrived with trade count + P&L |
| ☐ | Kill switch still ACTIVE | Not auto-triggered SOFT_KILL mid-day |

## 5.2  Clean Shutdown

In Terminal 1 (main.py):

- Press Ctrl+C once. Wait for 'Graceful shutdown initiated...' log line.

- Wait up to 30s for 'Shutdown complete' — do NOT Ctrl+C twice.

- Verify prompt returns to venv shell.

## 5.3  GATE D — Go / No-Go for Tuesday

ALL THREE must hold to promote to systemd auto-start from Tuesday:

- Gate A, B, C all GREEN today.

- Zero CRITICAL log lines across the whole session.

- At least 1 full signal-to-exit cycle observed (even if 0 P&L).

IF ALL GREEN → sudo systemctl enable trading-system → Tuesday onwards auto-starts at 08:45 IST. Your job shrinks to: token refresh + monitor Telegram.

IF ANY RED → Stay on manual mode until fixed. Do NOT enable systemd with known issues. File the issue in docs/locked_decisions.yaml via VS Code Claude and rerun Monday playbook tomorrow.

# 6.  ARTIFACT DOWNLOAD  (15:45 – 16:00 IST)

Pull from VM to PC for local review and long-term storage. See commands doc Section 5 for exact SCP lines.

- Trade logs → D:\Projects\trading-system\logs\

- System logs → D:\Projects\trading-system\logs\

- Daily report .txt → D:\Projects\trading-system\data_store\reports\

- ML features CSV → D:\Projects\trading-system\data_store\reports\

- Trade log CSV → D:\Projects\trading-system\data_store\reports\

- Daily trade review .xlsx → D:\Projects\trading-system\data_store\reports\

# 7.  EMERGENCY PROCEDURES

## 7.1  SOFT KILL  (Safest — Use First)

Stops NEW signals. Existing positions still managed to SL/TGT/EOD. Resets next morning.

curl -X POST http://localhost:5000/kill-switch

curl http://localhost:5000/health   # Verify kill_state: SOFT_KILL

## 7.2  HARD KILL  (Nuclear — Positions Abandoned in Paper; Real Orders Cancelled in Live)

In paper mode: just stops everything. In live mode: attempts to cancel all open broker orders.

curl -X POST http://localhost:5000/hard-kill

PAPER DAY REMINDER: Hard kill today = no real money at stake. But still check session_state.json afterwards to understand state. That rehearsal is worth more than avoiding the action.

## 7.3  VM / SSH Unresponsive

- Paper mode → no real money. Log into Oracle web console, reboot VM. Redo morning prep.

- Note the failure mode — was it network, disk, CPU? Log for post-mortem.

## 7.4  Token Expired Mid-Day

- SOFT KILL first.

- On PC: run zerodha_login.py again → copy_token_to_vm.bat.

- On VM: restart main.py (Ctrl+C existing, relaunch).

- Verify session restores via session_state.json recovery path.

## 7.5  Webhook Not Firing  (No Signals at All by 10:00)

- Verify Chartink scanner is SAVED on website (conditions visible).

- curl health endpoint → is mode:paper, kill_state:ACTIVE?

- Check ngrok / public URL → is webhook reachable from Chartink?

- Look at webhook_receiver log — any inbound POST at all?

# 8.  POST-SESSION DEBRIEF

Within 1 hour of close, write answers to these in docs/paper_session_log.md:

- How many signals fired today? (target: 2-10 for first day)

- How many passed all screeners → reached order placement?

- How many were rejected at which screener step? (pattern?)

- Any log WARNING lines? List them with timestamp.

- Any behaviour that surprised you? (positive or negative)

- Did Telegram alerts arrive within 2 seconds of log events?

- Any config file that felt wrong / arbitrary / should be tunable?

- One thing to improve before Tuesday?

INSTRUCTION FOR VS CODE CLAUDE AT END OF DAY: Append Monday session debrief summary to mempalace — key metrics, any issues found, Gate A/B/C/D pass state, systemd enable decision. Store under namespace: paper_session_diary.

# 9.  FINAL CHECKLIST

Before going to sleep Monday night:

- All artifact files downloaded to PC.

- Debrief notes saved.

- Gate D decision made — systemd enabled or staying manual.

- Token will auto-expire overnight — plan to refresh Tuesday morning.

- Telegram SYSTEM START alert for Tuesday is expected at 08:45 (if systemd enabled).

— End of Monday Playbook —