PAPER → LIVE TRANSITION PLAN

3-Week Conservative Path │ 20-Apr-2026 → 09-May-2026 → Live

Owner: Ramakrishnan │ Zerodha: LFL836 │ Capital graduation: Paper → ₹25K → ₹1L → Full

# 0.  PHILOSOPHY

WHY 3 WEEKS? The audit flagged 30+ critical bugs — the rebuild fixed them, but rebuilds introduce their own unknowns. 3 weeks = ~15 market sessions = enough to see all system states (winning days, losing days, soft-kill triggers, partial fills, token expiry, API failures, holidays). Going live before seeing every state once is gambling with real capital.

Three graduation tests must ALL pass to move to next week:

- Correctness — every trade in logs matches every trade in Telegram, session state, and cost calculation.

- Stability — no unhandled exceptions, no manual restarts needed, no state corruption.

- Behaviour — wins and losses happen for the reasons the strategy predicts, not because of bugs.

# 1.  THREE-WEEK TIMELINE

| WEEK | DATES | MODE & FOCUS |
| --- | --- | --- |
| Week 1 | 20-Apr → 24-Apr | PAPER — FULL DIET. All strategies, full signal flow. Goal: prove zero bugs under real market tick volume. |
| Week 2 | 27-Apr → 02-May | PAPER — CHAOS DIET. Inject failures deliberately: token expiry, network drops, kill-switch drills. Goal: prove self-healing. |
| Week 3 | 04-May → 08-May | PAPER — FINAL REHEARSAL. Frozen code, no changes allowed. Goal: 5 consecutive green days = graduation. |
| Live Day 1 | 11-May (Mon) | LIVE — MICRO CAPITAL ₹25K. Max 1 concurrent position. Strict loss limit ₹500. Half day only. |

# 2.  WEEK 1 — FULL DIET  (20-24 Apr)

Treat system as under warranty but unproven. First week == baseline measurement.

## 2.1  Daily Success Criteria

- Zero CRITICAL log lines.

- Zero unexplained restarts or hangs.

- Every Telegram alert matches a log event within 2 seconds.

- session_state.json survives restart without data loss.

- EOD square-off fires on time with zero open positions after 15:30.

- Daily report and trade log CSV generated, non-zero, consistent with each other.

## 2.2  Daily Debrief Template

End of each session, write in docs/paper_sessions/week1_day_X.md:

- Signals received / screened / placed / exited.

- Win rate, avg win, avg loss, net P&L (after costs).

- Any WARNING/ERROR lines — root cause if found.

- Any behaviour that surprised you.

- One thing to improve next session.

## 2.3  Week 1 Graduation Gate

End of Friday 24-Apr — must hold ALL:

- At least 3 of 5 sessions ran without manual intervention.

- Cumulative CRITICAL log lines: 0.

- At least 5 full signal-to-exit cycles observed.

- Every strategy YAML (15/15) was exercised by at least 1 signal OR marked inactive.

- No state corruption incidents.

IF WEEK 1 FAILS: Do NOT move to Week 2. Extend by 1 week and re-run. A failed Week 1 is not a setback; it's the system doing its job — catching issues before real money.

# 3.  WEEK 2 — CHAOS DIET  (27-Apr – 02-May)

Inject failures deliberately on a planned schedule. Paper mode = zero real-money risk, infinite learning value.

## 3.1  Chaos Schedule

| DAY | CHAOS INJECTION | EXPECTED BEHAVIOUR |
| --- | --- | --- |
| Mon 27-Apr | Token expiry at 11:00 IST (delete token file) | Soft-kill fires. Alert fires. No new orders placed. Existing positions managed to SL/TGT. |
| Tue 28-Apr | Simulated network drop (iptables block Zerodha API for 30s) | Retry logic kicks in. No duplicate orders. Reconciliation on reconnect. |
| Wed 29-Apr | Kill-switch drill at 12:00 (soft then hard) | Soft kill: no new signals accepted. Hard kill: all open orders attempted cancel + verify. |
| Thu 30-Apr | Force-restart main.py at 11:30 (SIGTERM) | session_state.json reloads cleanly. Open positions recovered. No orphan state. |
| Fri 02-May | Malformed Chartink webhook payload (missing fields) | Webhook returns 400 cleanly. No crash. Log shows rejection reason with signal_id. |

## 3.2  Week 2 Graduation Gate

End of Friday 02-May — must hold ALL:

- All 5 chaos scenarios executed.

- System recovered autonomously in 4 of 5 cases (at most 1 required intervention).

- Zero data corruption after any chaos event.

- Telegram alerts fired on every major state transition.

- No new CRITICAL lines beyond Week 1 baseline.

# 4.  WEEK 3 — FINAL REHEARSAL  (04-08 May)

CODE FREEZE: From Monday 04-May 08:00 IST, NO code changes allowed. Any bug found = logged for post-live backlog, not fixed now. Only config tweaks permitted. This is how we test 'would I ship this?' vs 'could I ship this'.

## 4.1  Daily Rhythm

Identical to Week 1 routine. The test is consistency, not novelty.

- 08:30 token refresh (or auto via systemd).

- 09:00 auto-start (systemd).

- 09:15–15:30 passive monitoring — Telegram + occasional health check.

- 15:45 artifact download to PC.

- 16:00 debrief, filed in docs/paper_sessions/week3_day_X.md.

## 4.2  Week 3 Graduation Gate  (GO / NO-GO for Live)

End of Friday 08-May — to go live on Monday 11-May, ALL must hold:

| CRITERION | REQUIREMENT |
| --- | --- |
| 5 consecutive green days (no CRITICAL, no manual intervention) | HARD requirement |
| Paper P&L consistent with strategy expectation | Not demanding profit — demanding alignment with backtest |
| Zero data corruption incidents in Week 3 | HARD requirement |
| All strategy YAMLs exercised | At least 1 signal per scanner across the 3 weeks |
| Kite app cross-verification on Week 3 prices | System prices match Kite LTP within 0.05% consistently |
| Recovery drill repeated Fri 08-May | One scheduled restart, verify state intact |
| You feel ready | Soft gate — trust your gut. If anxious, extend 1 week. |

# 5.  LIVE GRADUATION  (11-May onwards)

Live trading is a graduation of trust, not a switch. Start micro, grow weekly on evidence.

## 5.1  Live Week 1 — MICRO  (11-May – 15-May)

| PARAMETER | VALUE |
| --- | --- |
| Capital deployed | ₹25,000 (1/20 of eventual full capital) |
| Max concurrent positions | 1 |
| Max position size | ₹5,000 notional |
| Daily loss limit | ₹500 (hard soft-kill trigger) |
| Session length | Half day: 09:15 – 12:00 only. Force EOD at 12:00. |
| Strategies enabled | Only 2 highest-win-rate from paper: (TBD after Week 3) |
| Operator posture | Watching live the whole time. No multitasking. |
| Kite app | Open on phone, every order cross-verified within 10s |

## 5.2  Live Week 2 — SMALL  (18-May – 22-May)

If Live Week 1 passes (no unexpected behaviour, losses within expected distribution):

- Capital → ₹1,00,000

- Max concurrent positions → 2

- Max position size → ₹20,000

- Daily loss limit → ₹2,000

- Session length → full day

- All strategies enabled

## 5.3  Live Week 3+ — FULL RAMP

If Live Week 2 passes, graduate to full configured capital. Re-run quarterly chaos drills.

## 5.4  Live Failure Protocol

AT ANY SIGN OF SYSTEM MISBEHAVIOUR IN LIVE: (1) Kite app → manually close any suspect position. (2) SOFT KILL. (3) Do NOT debug live — shut down, investigate after hours. (4) Drop back to paper for 1 full week. (5) Re-graduate through gates.

# 6.  POST-PAPER BACKLOG  (Fix After Live Is Stable)

Items worth doing but NOT blockers for live:

## 6.1  Architecture Polish

- Migrate session_state from JSON to SQLite WAL mode (audit recommendation).

- Add Prometheus-style metrics endpoint for Grafana dashboards.

- Replace print-based telemetry with structured JSON logging everywhere.

- Add replay mode for historical signal re-running.

## 6.2  Strategy Enhancements

- Enable positional bucket (config fix + testing).

- Add sector rotation heuristics to secondary screener.

- Dynamic position sizing based on recent win rate per strategy.

## 6.3  Operational

- Automate morning token refresh via browserless/headless flow.

- Add VM→PC nightly sync cron for logs and reports.

- Add second broker (AngelOne) as fallback/comparison.

- Implement multi-account capital splitting if trading multiple Zerodha logins.

## 6.4  Review Rhythm

- Daily debrief during paper and first live month. Weekly after.

- Monthly performance review vs paper-period baseline.

- Quarterly chaos drill (one planned outage, one planned recovery).

- Annual audit re-run — check for regression of the 30 original issues.

# 7.  KNOWN PENDING ITEMS

From project files and Saturday infrastructure completion — items explicitly deferred:

- Daily trade review report — new smoke_test_review.xlsx format not yet wired into the daily report builder (project file Base_input Item 15).

- Positional bucket config — system_config.yaml currently has intraday_bucket_pct:100, needs proper split before positional trading enabled.

- broker_costs.yaml — audit flagged as missing, system falls back to hardcoded Zerodha rates. Add explicitly for multi-broker parity.

- Paper mode cost parity — verify paper engine deducts identical brokerage/STT/GST as live.

- Local AI assistant integration (llama3.1:8b / deepseek-r1:8b) for freeze-period queries (Base_input Item 9) — can be deferred until post-live.

INSTRUCTION FOR VS CODE CLAUDE: Store this 3-week plan as canonical paper→live path. Namespace: paper_to_live_plan. Update weekly with actual dates and gate-pass status. Flag any scope changes explicitly so web Claude can cross-check on review.

# 8.  ANSWER TO THE ASK

"Once paper trading is over what are the pending things to do? Everything completed & can proceed to live after 1–3 weeks?"

Short answer: yes, 3 weeks of disciplined paper → then micro-live → full in ~5 weeks total.

What's pending between end-of-paper and full-live:

- Week 2 chaos drills (prove self-healing) — Section 3.

- Week 3 code freeze & final rehearsal (prove stability) — Section 4.

- Live Week 1 with ₹25K micro capital (prove real-money behaviour) — Section 5.1.

- Live Week 2 with ₹1L small capital (prove scaling) — Section 5.2.

- Then full ramp — Section 5.3.

- Backlog items from Section 6 run in parallel, not blocking.

— End of Transition Plan —